VERIFIER

Project Direction Document

An independent, self-hosted pre-deployment verification system for AI-generated and human-written code

Build Roadmap · System Design · Module Breakdown

# Table of Contents

- 1. Purpose & Vision

- 2. The Problem

- 3. Core Thesis — Why This Works

- 4. What This Is (and Is Not)

- 5. Why a Local LLM (Ollama) Is Required

- 6. System Architecture

- 7. Module Breakdown (Input → Output)

- 8. CLI Design — Full Step Visibility

- 9. End-to-End Workflow

- 10. Live Verification — Parallel to Code Generation

- 11. System Health & Resilience

- 12. Phased Roadmap & Gates

- 13. The Anti-Vibe-Coding Discipline

- 14. Tech Stack Summary

- 15. Success Metrics

# 1. Purpose & Vision

Verifier is an independent, self-hosted system that reads a code change plus its stated intent, and proves — through generated, executed tests — whether the change actually does what it claims, before a human reviews it.

It is not another AI coding assistant. Cursor, Claude Code, and Antigravity already write code well. None of them independently verify their own output before a human sees it — and structurally, none of them will, because a tool cannot be an unbiased critic of itself.

Vision Every agentic coding tool is racing to write code faster and more autonomously. Verifier is the neutral referee that sits downstream of all of them — proving what was written actually works, before a human's time is spent reviewing it.

# 2. The Problem

AI coding agents now produce code faster than humans can review it. Speed of generation has outpaced trust in the output. The result:

- Developers accept or reject AI-generated code largely on vibes — does it look right — rather than proof.

- Pre-existing test suites verify what was tested before, not whether a new change fulfills its stated intent.

- Code review is the bottleneck agentic tools were supposed to remove, and it hasn't gone away — it has moved, not disappeared.

- No existing IDE agent (Cursor, Claude Code, Antigravity) independently checks its own work against what it claimed to do.

This is the gap Verifier fills: proof of intent, not just generation of code.

# 3. Core Thesis — Why This Works

Verifier does not compete with agentic coding tools. It sits downstream of all of them, agent-agnostic, reading only from Git — never from a specific tool's internals.

### The 10/10 test

Two questions decide whether the architecture is sound:

- If the LLM call were deleted and replaced by a human writing test scenarios by hand, would the rest of the system still be valuable? — Yes: sandbox execution, deterministic scoring, override tracking are valuable regardless of who authored the scenarios.

- Could a human do the LLM's specific job faster than the LLM? — No: reading a diff and intent, then generating targeted scenarios at PR volume, is exactly the tedious-but-needs-understanding task suited to a language model.

This is the one-line justification for the entire product: Verifier automates the test-scenario-writing a senior reviewer would do manually, at a speed and volume no human sustains.

# 4. What This Is (and Is Not)

Verifier is a deterministic workflow with one bounded LLM step — not an autonomous agentic system. This is a deliberate design choice, not a limitation.

| Aspect | Agentic System | Verifier (Deterministic Workflow) |
| --- | --- | --- |
| Decision-making | Plans its own next action | Fixed pipeline: intent → generate → run → score → report |
| Predictability | Can loop, retry, change strategy | Every stage auditable and reproducible |
| LLM's role | Drives the whole process | One narrow step: propose test scenarios |
| Best fit for | Open-ended tasks (writing features) | Trust-critical tasks (proving correctness) |

Autonomous agentic loops are unpredictable and hard to debug — a poor fit for a tool whose entire value proposition is trustworthiness. A fixed pipeline is auditable at every step: any score can be traced back to the exact prompt, model version, and evidence that produced it.

# 5. Why a Local LLM (Ollama) Is Required

Self-hosting is not a cost-saving detail — it is structurally required by the product's own positioning.

| Reason | Detail |
| --- | --- |
| Cost structure | Zero marginal cost per run; API billing per token does not survive a pre-revenue solo build at scale. |
| Privacy is the pitch | Verifier reads full diffs and codebases. Sending that to a third-party API undermines its own differentiation against cloud-based agent tools. |
| Consistent with distribution model | Self-hosted, one-command setup cannot depend on each user's own API keys and billing — that breaks the installation promise. |
| No external dependency | No rate limits, no outage risk from a third-party provider. |
| Sufficient for the task | Scenario generation from a diff is a narrow, structured task — a 14B–32B code-tuned local model is adequate; frontier-model reasoning is not required. |

### Honest tradeoffs

- Local models have a lower reasoning ceiling than frontier API models — acceptable for narrow, well-scoped scenario generation.

- Requires the user to have adequate hardware (GPU with sufficient VRAM) — a real adoption barrier, addressed by keeping the model requirement modest (7B–14B viable).

- No automatic model improvement — upgrades are a manual `ollama pull`, not something that happens invisibly.

### Recommended models

- qwen2.5-coder:14b — best balance of quality and speed for a single GPU (24GB class).

- deepseek-coder-v2:16b — alternative, slightly stronger at reasoning-heavy scenarios.

- qwen2.5-coder:7b — fallback for constrained hardware (8–12GB VRAM).

### Scaling path

Ollama is correct for v1 and for individual self-hosted users. If concurrent request volume becomes a bottleneck later, the same OpenAI-compatible endpoint can be pointed at vLLM instead, which is built for batched concurrent inference. This swap requires no change to any module that calls the LLM — only the endpoint configuration.

### Ollama vs. vLLM — they are not the same tool

|  | Ollama | vLLM |
| --- | --- | --- |
| Purpose | Easy local model runner | High-throughput production inference engine |
| Target user | Individual dev, single box | Many concurrent users, production serving |
| Setup effort | Minutes — one command pulls a model | More config — points at raw model weights directly |
| Concurrency | Weak — mostly sequential requests | Strong — request batching (PagedAttention) |
| Role in this project | v1, self-hosted, single-user verification | Scale-up path once concurrent PR volume demands it |

Both expose an OpenAI-compatible API, so no pipeline code changes when moving from one to the other — only the endpoint configuration in Module 3a.

# 6. System Architecture

The system is layered so that each layer can be built, tested, and trusted independently before the next is added.

CLIENT LAYER Dashboard (web) ¦ VS Code Extension ¦ GitHub Action / Webhook ¦ ¦ ¦ ================================================================ API GATEWAY (FastAPI) Auth (API keys) . Rate limiting . Request validation ================================================================ JOB QUEUE (Redis + Celery) Decouples ingestion from processing ================================================================ WORKER POOL (horizontally scalable) Intent -> Scenario -> Sandbox -> Scorer -> Reporter Extractor Generator (Docker) (logic) (logic) (-> Ollama) ================================================================ Ollama (LLM inference) Sandbox Pool (Docker / own GPU box, isolated Firecracker, ephemeral) ================================================================ DATA LAYER Postgres (runs, scores, overrides) ¦ S3 / MinIO (artifacts) ================================================================ OBSERVABILITY (Prometheus + Grafana)

### Design decisions

| Component | Choice | Reason |
| --- | --- | --- |
| API | FastAPI | Async-native, fits I/O-bound orchestration, typed. |
| Queue | Redis + Celery | Decouples spikes (many PRs at once) from processing capacity. |
| Workers | Separate, horizontally scalable pool | Sandbox and LLM work is slow — must never block the API. |
| LLM | Ollama, single dedicated box | Matches the self-hosted, zero-marginal-cost decision. |
| Sandbox | Docker (v1) -> Firecracker (scale) | Docker is fast to build; Firecracker adds isolation and density later. |
| Database | Postgres | Relational data — runs, files, scenarios, overrides — needs consistency. |
| Artifacts | S3-compatible (MinIO, self-hosted) | Logs and screenshots are too large for database rows. |
| Observability | Prometheus + Grafana | Queue depth, override rate, and latency must be visible from day one. |

# 7. Module Breakdown (Input → Output)

Seventeen modules, each with a single responsibility, a clear input, and a clear output. Modules 1 through 7 alone form a complete, usable command-line tool — everything after Module 11 is additive reach, not core function.

| # | Module | Input | Output |
| --- | --- | --- | --- |
| 1 | Config & Setup | None (first run) | Running local stack: Ollama, DB, Redis ready |
| 2 | Intent Extractor | Raw diff + PR description / ticket text | { diff, intent } structured object |
| 3a | Scenario Generator (autonomous) | { diff, intent } | LLM-generated scenario list (JSON) |
| 3b | Scenario Authoring (manual) | Developer-written YAML/JSON file | Developer-written scenarios, same schema |
| 4 | Scenario Validator | Scenarios from 3a or 3b | Confirms schema + traceability to diff lines |
| 5 | Sandbox Runner | Validated scenarios + repo at commit SHA | Pass/fail + evidence per scenario |
| 6 | Risk Scorer | Sandbox results | Risk level per file (LOW / MEDIUM / HIGH) |
| 7 | Reporter | Risk scores | Formatted output: terminal / GitHub / JSON |
| 8 | CLI | User command | Full staged, live pipeline output |
| 9 | Data Layer | Output of every module | Postgres rows — queryable run history |
| 10 | Queue & Worker Pool | Trigger event | Concurrent-safe execution, no dropped jobs |
| 11 | GitHub Integration | GitHub webhook payload | Posted PR check + inline comments |
| 12 | Packaging | git clone + docker-compose up | Fully running system, no manual steps |
| 13 | Dashboard | Stored runs (Postgres) | Web view: run list, scores, override button |
| 14 | Real-Time Layer | Pipeline stage transitions | Live WebSocket events to connected clients |
| 15 | Watch Daemon | File save / settlement event (see Section 10) | Lightweight live check, same live event stream |
| 16 | IDE Extension | WebSocket events | Inline editor decorations on risky lines |
| 17 | Feedback Loop | Overrides + later ground truth | Tuned prompts/rubric, tracked precision & recall |
| 18 | Health & Resilience | Liveness of Ollama, Postgres, Redis, Docker, disk, queue depth | Health status per component; safe queue/backpressure behavior on failure |

Note Module 18 is a foundational module, not a late add-on. It belongs in Phase 3 (Concurrency & Reliability), alongside the queue and worker pool — see Section 12. A system that cannot report its own health is not reliable, regardless of how accurate its scoring is.

# 8. CLI Design — Full Step Visibility

The CLI is the primary control surface. Every stage is visible as it runs — nothing is hidden inside a black box. This is what gives the developer full control: manual override at any stage, autonomous generation when wanted, and complete audit visibility always.

### Core commands

verifier init # one-time setup: pulls model, starts docker-compose verifier run [path] # on-demand check (default: diff vs main) verifier plan [path] # dry-run: shows scenarios, does not execute verifier plan [path] --manual # generates an editable scenario file for the dev to write verifier run --scenarios <file> # runs developer-authored scenarios verifier run --hybrid # autonomous + manual scenarios combined, deduped verifier watch # starts live mode (settlement-triggered, see Sec. 10) verifier watch --pause / --resume # freeze/unfreeze live checks without stopping the agent verifier watch --manual-only # never auto-trigger; dev fires `verifier run` themselves verifier run --force # run immediately, ignore settlement/debounce state verifier health # liveness check across all dependencies (Sec. 11) verifier status <run-id> # check progress of a run verifier logs <run-id> # full evidence: prompt, output, sandbox logs verifier override <run-id> --reason "..." verifier config get/set # model choice, thresholds, scope rules verifier dashboard # opens the local web dashboard

### Example — autonomous mode, full stage visibility

$ verifier run src/auth/session.py [1/6] config OK model: qwen2.5-coder:14b, mode: autonomous [2/6] intent OK extracted: "token refresh must invalidate old session" [3/6] scenario-gen OK 3 scenarios generated (2.1s) -> refresh_invalidates_old_session -> concurrent_login_handling -> expired_token_rejection [4/6] validate OK all 3 scenarios traced to diff lines 80-95 [5/6] sandbox .. container up (0.8s) .. running refresh_invalidates_old_session... FAILED .. running concurrent_login_handling... FAILED .. running expired_token_rejection... PASSED teardown (0.2s) [6/6] score OK HIGH RISK - 1/3 passed - coverage 33% Run ID: run_8f2a1c [full log: verifier logs run_8f2a1c]

### Example — manual mode, developer-authored scenarios

$ verifier plan src/auth/session.py --manual Created: .verifier/scenarios/session.py.yaml (edit this, then run) $ verifier run src/auth/session.py --scenarios .verifier/scenarios/session.py.yaml [1/6] config OK mode: manual (skipping LLM generation) [2/6] intent -- skipped (manual mode) [3/6] scenario-load OK 2 scenarios loaded from file [4/6] validate OK schema valid [5/6] sandbox .. running refresh_invalidates_old_session... FAILED .. running my_custom_edge_case... PASSED [6/6] score OK MEDIUM RISK - 1/2 passed

Design rule The CLI is the only thing that acts. The dashboard and IDE extension are read-only views on the same data the CLI writes. Every dashboard feature must be traceable to something the CLI already exposes — this keeps "full control" honest rather than a slogan.

# 9. End-to-End Workflow

### Stage flow

- Stage 0 — Setup: one-time docker-compose up, Ollama pulls model, backend/queue/DB start.

- Stage 1 — Trigger: PR opened/updated, webhook fires, job queued (deduped on commit SHA).

- Stage 2 — Intent Extraction: pulls diff, PR description, linked ticket; flags if intent is too vague.

- Stage 3 — Scenario Generation: Ollama call, structured JSON output, validated against the diff.

- Stage 4 — Sandbox Execution: ephemeral Docker container, real test run, evidence captured, hard timeout.

- Stage 5 — Risk Scoring: deterministic — intent coverage, blast radius, historical defect density.

- Stage 6 — Reporting: PR check posted, full record written to Postgres, artifacts to S3/MinIO.

- Stage 7 — Human Interaction: developer accepts the flag and fixes the code, or overrides with a logged reason.

- Stage 8 — Feedback Loop: override patterns reviewed periodically; systematic false positives drive prompt or rubric tuning.

### Worked example

PR #142: "Add token refresh, invalidate old session" Generated scenarios: - refresh token -> check old session invalid - concurrent login -> check both sessions handled - expired token -> check rejection Sandbox results: 1/3 passed Posted to PR: HIGH RISK - src/auth/session.py - 1/3 intent scenarios passed FAILED token refresh does not invalidate old session (line 84) FAILED concurrent login not handled per stated intent PASSED expired token rejected correctly Developer fixes the bug -> new commit -> pipeline reruns -> PASS

### What the developer gives the system, and gets back

Input: a code diff plus a stated intent (PR description, commit message, or ticket).

Output, per changed file: a risk level, which specific claims in the intent were verified versus not, concrete evidence for each failure, and a place to override with a logged reason.

# 10. Live Verification — Parallel to Code Generation

Verifying after a save is straightforward. Verifying while an agent (Cursor, Claude Code, Antigravity, or any other) is still actively generating code is a different problem: files are frequently mid-write — syntactically incomplete, imports missing, functions half-finished. Triggering a full check on every intermediate state wastes resources and produces false-failure noise from code that isn't wrong, only unfinished.

### Settlement detection, not save detection

The fix is to trigger on settlement — a point where generation has paused — rather than on every individual file write.

| Signal | Meaning | Action |
| --- | --- | --- |
| Rapid successive file writes | Agent is actively generating | Hold — do not trigger anything yet |
| No writes for a tunable window (e.g. 3-5s) | Generation has settled | Trigger a lightweight check |
| Syntax/parse check passes | Code is structurally valid | Trigger the deeper scenario check |
| Syntax/parse check fails | Still mid-generation or broken | Skip; wait for the next settlement point |

### Two tiers, not one

Tier 1 (instant, cheap) -> syntax / parse validity, runs on every settle point Tier 2 (slower, real) -> scenario generation + sandbox, runs only if Tier 1 passes

### Manual control — full control, not just automatic

Automatic triggering must always be overridable. The developer decides how much autonomy the live layer has.

verifier watch # auto mode, settlement-triggered verifier watch --pause # freeze — agent keeps working, verifier stands down verifier watch --resume verifier watch --manual-only # never auto-trigger, dev fires `verifier run` themselves verifier run --force # run right now regardless of settlement state

### Resource contention

The coding agent and Verifier's own sandbox/Ollama calls compete for the same CPU, GPU, and disk on one machine. Left unbounded, live verification will slow down the very workflow it is meant to support.

| Control | Purpose |
| --- | --- |
| MAX_CONCURRENT_SANDBOX_RUNS (e.g. 2) | Never flood the machine with parallel containers |
| Sandbox process priority lowered (nice/ionice) | Code generation takes precedence over background verification |
| Ollama call fires only on settlement | No continuous background LLM load while the agent is actively writing |

# 11. System Health & Resilience

Every module built so far assumes Ollama, Postgres, Redis, and Docker are available and responsive. That assumption needs to be made explicit and safe, not implicit and fragile. This is Module 18, and it is foundational — it belongs in Phase 3, not bolted on after the fact.

### What needs checking

| Dependency | Check | Failure mode if down |
| --- | --- | --- |
| Ollama | Model loaded, responds to a ping prompt | Queue jobs, do not drop — retry with backoff |
| Postgres | Connection alive | Hard halt — no state, no safe operation |
| Redis | Connection alive | Hard halt — queue is the backbone |
| Docker daemon | Responsive, has capacity | Queue jobs, alert if sustained |
| Disk space (artifacts / S3) | Above threshold | Warn early, block new runs before it becomes critical |
| Sandbox pool | Available slots vs. queue depth | Backpressure — reject new triggers, never silently pile up |

### CLI surface

$ verifier health Ollama OK qwen2.5-coder:14b loaded, 340ms ping Postgres OK connected Redis OK connected Docker OK 3/5 sandbox slots free Disk (S3/MinIO) WARN 82% used Queue depth OK 2 pending, 1 running

### The governing principle: degrade honestly, never fail silently

- Ollama unreachable -> job stays queued, status shown as waiting_on_llm — never dropped or faked.

- Sandbox pool full -> new triggers receive backpressure; dashboard shows "queued, N ahead."

- Postgres/Redis down -> the system refuses new work outright rather than operating in an inconsistent state.

This is the same principle already established for LLM output — if confidence is low, say uncertain rather than guessing — applied to infrastructure instead of scoring. If health is uncertain, the system must not produce a verdict that looks confident.

### Container-level safety

Sandbox containers execute LLM-generated test code against real repositories. That surface needs its own guardrails, independent of liveness checks:

- No network egress from sandbox containers unless explicitly required — prevents exfiltration via an unexpected generated scenario.

- Resource limits (CPU/memory caps) per container — a runaway generated test must not take down the host.

- Secrets and environment variables are never passed into the sandbox unless a scenario explicitly needs them, and are redacted in stored logs even then.

### Observability tie-in

Prometheus already tracks queue depth and latency in the base architecture (Section 6). Health status extends the same metric surface:

verifier_health_status{component="ollama"} 1 verifier_health_status{component="postgres"} 1 verifier_health_status{component="sandbox_pool"} 0.6 # 60% capacity used Grafana alert rule: any component unhealthy for > 2 minutes -> alert

# 12. Phased Roadmap & Gates

Governing rule No phase starts until the previous phase's gate is met with real evidence — a number, a working demo, an external user — never "it feels ready." This is the structural guarantee against vibe-coding and against the project breaking mid-way.

| Phase | Deliverable | Gate to Proceed |
| --- | --- | --- |
| 0 | Validate the core assumption — offline script against 20-30 real PRs, no infra built | Precision > 70%. Below this, stop — no architecture fixes a broken core idea. |
| 1 | Core pipeline as a CLI tool, single run, no queue or UI | Runs cleanly end-to-end on your own repo, 10 times in a row, no crashes. |
| 2 | Control & trust layer — config, override, logs; Postgres added | Can answer "why did it flag this" for any run, from stored data alone. |
| 3 | Concurrency & reliability — Redis queue, worker pool, idempotency, timeouts, Module 18 health checks | 5 concurrent runs complete correctly, no dropped jobs, no double-runs; `verifier health` reports all dependencies accurately. |
| 4 | GitHub integration — webhook, Checks API, GitHub Action wrapper | A real PR on a real repo gets an accurate check without manual intervention. |
| 5 | Packaging — docker-compose, setup script, tunnel handling, README | A stranger clones the repo and gets a working run, unaided, in under 10 minutes. |
| 6 | Public validation — publish precision/recall numbers, post publicly | Real external users run it on real repos; real override data starts accumulating. |
| 7 | Dashboard — read-only web UI over existing data | You personally prefer the dashboard over raw logs for daily use. |
| 8 | Real-time layer — Redis Pub/Sub, WebSocket server, live dashboard updates, settlement-based live triggering (Section 10) | Live mode runs under 5 seconds per save without degrading PR-mode reliability, and without competing with an actively-generating agent for resources. |
| 9 | IDE extension — inline decorations via the same WebSocket stream | Decorations update live and match dashboard/CLI results exactly, no drift. |
| 10 | Scale hardening — Firecracker, vLLM, fine-tuning, only as usage demands | Scaling because metrics prove a bottleneck, not because it feels incomplete. |

### Two milestones worth marking clearly

- After Phase 1: a real, usable tool exists. Even stopping here, it is a product, not a prototype.

- After Phase 5: a distributable product exists that a stranger can install and trust.

Everything from Phase 6 onward is additive reach. The project cannot half-break, because every phase before Phase 5 is load-bearing and complete on its own.

# 13. The Anti-Vibe-Coding Discipline

This section exists because the stated goal is direction, not motion. The following rules are what turn a list of features into a project that does not break mid-way.

### Rules

- Never start a phase's code until the previous phase's gate is met with real, measured evidence.

- The LLM's job stays narrow — proposing scenarios only. Every other module (sandbox, scorer, reporter) is deterministic, pure logic, independently testable.

- Every run must be fully auditable: prompt, model version, output, and score, traceable for any run without guessing.

- Override rate is a first-class product metric from day one, not an afterthought bolted on later — it is the earliest warning sign of a broken core.

- Health is reported honestly, never faked. If a dependency is down or uncertain, the system says so and queues or halts — it never produces a confident-looking verdict on shaky infrastructure.

- If confidence is low, the system says "uncertain, needs human review" rather than guessing. Silence beats a wrong verdict.

- Build the ugliest possible version of the core idea before any infrastructure. Sandbox, queue, and dashboard are worthless if the underlying scoring is not accurate.

- Each module has one responsibility and a clearly defined input/output contract — no module should need to know how another module works internally.

- Ship in increasing order of cost: CLI before dashboard, dashboard before IDE extension. Do not build a harder surface before an easier one is proven useful.

### The core question to ask before adding anything new

Does this serve proof of correctness, or is it decoration? If a proposed feature does not make the risk score more accurate, more visible, or more trustworthy, it belongs in a later phase — or not at all.

# 14. Tech Stack Summary

| Layer | Technology | Notes |
| --- | --- | --- |
| LLM runtime | Ollama (v1) -> vLLM (scale) | Self-hosted, OpenAI-compatible endpoint; swap requires no pipeline changes. |
| Models | qwen2.5-coder:14b / 7b, deepseek-coder-v2:16b | Code-tuned models outperform generic Llama variants for this task. |
| API layer | FastAPI (Python) | Async-native, typed, fits I/O-bound orchestration. |
| Queue | Redis + Celery | Also reused for Pub/Sub in the real-time layer — no new dependency. |
| Sandbox | Docker (v1) -> Firecracker (scale) | Ephemeral containers, hard timeout, full teardown per run. |
| Database | Postgres | Runs, files, scenarios, overrides, model versions. |
| Artifact storage | MinIO (S3-compatible, self-hosted) | Logs, stdout, screenshots too large for DB rows. |
| Dashboard | Next.js (or lightweight server-rendered UI) | Read-only view over the same data the CLI writes. |
| Real-time | WebSocket server + Redis Pub/Sub | Live stage-by-stage updates to dashboard and IDE extension. |
| IDE surface | VS Code extension | Subscribes to the same WebSocket stream — no separate backend logic. |
| Observability | Prometheus + Grafana | Queue depth, override rate, latency, and health status (Section 11) — visible from day one. |
| Distribution | Docker Compose + setup script + GitHub Action | One-command self-host install; GitHub Action as an alternative path. |
| Live triggering | File watcher + settlement/debounce logic | Distinguishes an agent mid-generation from a settled, checkable state (Section 10). |

# 15. Success Metrics

| Metric | Target | Why it matters |
| --- | --- | --- |
| Precision (Phase 0) | > 70% | The one number that decides whether the entire idea is viable before infrastructure is built. |
| Override rate | Tracked from day one; low and stable over time | A tool that cries wolf gets disabled within a sprint — this is the earliest failure signal. |
| Setup time for a stranger | < 10 minutes | Self-hosted OSS tools live or die on install experience, not on feature count. |
| Concurrent run reliability | 5+ simultaneous runs, zero dropped or duplicated jobs | Proves the system will not silently corrupt state under real usage. |
| Live mode latency | < 5 seconds per file save | Real-time feedback that is slower than this is worse than no real-time feedback. |
| Audit completeness | 100% of runs traceable to prompt, model version, and evidence | Trust is the entire product — an unexplainable score is a broken score. |
| Health honesty | Zero false-positive verdicts produced while a dependency is unhealthy | A confident wrong answer during an outage is worse than a queued, delayed one. |

This document is the direction. Build order follows Section 10. Discipline follows Section 11. Nothing beyond Phase 5 is required for this to already be a real, usable product.